Hermes Sidecar Strategy for Trade AI

Version 4 - Research, Memory, Challenge, and Near-24/7 Self-Learning Design

Prepared for Trade AI v12 / OpenClaw project

Core decision: Trade AI remains the source of truth and execution authority. Hermes becomes the research desk, second brain, memory layer, and independent challenger. Hermes does not place trades or mutate core trading state.

Document purpose: Strategic design guide for integrating Hermes as a near-24/7 research, memory, and challenge layer for Trade AI.

Design status: Planning and architecture document. This is not an implementation approval and does not authorize trading, database mutation, broker activity, or model-routing changes.

Core decision: Trade AI remains the system of record and execution authority. Hermes becomes the research desk, second brain, durable memory layer, challenge reviewer, and strategy-learning system.

## 1. Executive Summary

Hermes should not be installed as the standalone Railway trading worker described in the original onboarding prompt. That pattern is useful for a new isolated trading bot, but Trade AI already has the proposal lifecycle, backtesting, journal, Command Center, ATM safety gates, local model routing, self-healing, and Drive-synced documentation.

Hermes should instead be integrated as a sidecar intelligence system:

Trade AI = source of truth, proposal engine, execution governance, journal, backtesting, safety.

Hermes = research desk, second brain, challenge layer, long-term memory, experiment recommender.

Claude Code = implementation mechanic under explicit operator-approved prompts.

John = final approval authority for strategy, execution, DB changes, cron changes, and broker behavior.

Hermes should operate close to 24/7, but not by running heavy models continuously. It should use lightweight polling and routing during market hours, normal local analysis for daily work, and off-hours deep review for large research or monthly synthesis.

The v4 design expands Hermes from a trade-review agent into a full research organization that covers:

Tickers

News

Related news

YouTube transcripts

Earnings transcripts

Incubator and percolator ideas

Proposals and missed opportunities

All trades, paper and real

Portfolio holdings and rotation

Retirement accounts

Tax lots and tax-loss watchlists

Rebalance planning

Internal tickets and system issues

Dashboard truth and UI comprehension

Data freshness and source credibility

Strategy experiments and long-term lessons

Hermes must learn from history by recording every recommendation, every operator decision, and every later outcome.

## 2. Strategic Positioning

### 2.1 What Hermes Is

Hermes is the always-learning second brain for Trade AI. It reads, researches, remembers, challenges, and recommends.

Hermes should behave like a small analyst team that never forgets:

A ticker analyst

A news analyst

A transcript analyst

A proposal challenger

A trade postmortem reviewer

A portfolio rotation researcher

A retirement and tax research assistant

A systems analyst

A memory librarian

A chief coordinator

### 2.2 What Hermes Is Not

Hermes is not:

A broker

A trading bot

A replacement for Trade AI

An approval engine

A proposal mutation engine

A cron editor

A database writer for core trading tables

A second execution path

A system allowed to bypass safety gates

### 2.3 Core Rule

Hermes may recommend. Trade AI and John decide.

## 3. Source Grounding and Current Trade AI Baseline

The current Trade AI platform already includes:

23 strategy definitions and a strategy playbook

Agent capabilities and OpenClaw integration

Research pages: Research Intelligence, Topic Monitor, Ticker Research, Intelligence Hub, Overnight Brief

AI Analyst and CIO Dashboard

Tax & Lots, Rebalance, and Retirement pages

Proposal lifecycle inspector

Execution-readiness endpoint

Backtesting with source-aware run types

LLM Review Coverage label clarity

Complete backtest classification coverage

ATM audit showing automated trading is working correctly but blocked when appropriate

Human-in-the-loop execution and fail-closed safety principles

Hermes should use those existing capabilities, not duplicate them.

## 4. Operating Model

### 4.1 Trade AI Owns

Proposal creation

Proposal enrichment

Proposal lifecycle state

ATM approval logic

Execution-readiness checks

Broker and paper-trade adapters

Journal records

Backtesting database

Trade LLM review records

Stop management

Risk gates

Automated-trading safety

Command Center UI

System health monitoring

Model routing policy

Google Drive sync pipeline

### 4.2 Hermes Owns

Research synthesis

Ticker dossiers

News and transcript reframing

Incubator research

Trade reflection

Proposal challenge memos

Missed-opportunity analysis

Portfolio rotation research

Retirement research

Tax and lot research packets

Strategy hypothesis generation

Long-term memory and lessons

Recommendation queue

Daily/weekly/monthly advisory briefs

### 4.3 Claude Code Owns

Code implementation

Documentation updates

Schema or config changes when approved

Controlled validation

Commits and Drive sync

Rollback documentation

## 5. Hermes Safety Boundary

Hermes must never:

Place orders

Call broker submit endpoints

Approve proposals

Reject proposals

Expire proposals

Modify paper_trades

Modify real trade records

Modify journal rows

Modify proposal lifecycle status

Change `.env`

Change cron

Change model routing

Change production strategy config directly

Run arbitrary shell commands against production

Create a second trading worker

Hermes may:

Read from approved APIs, exports, docs, and snapshots

Write advisory JSONL memory

Write Markdown reports

Write recommendation queue items

Draft Claude Code implementation plans

Flag missing evidence

Ask for operator review

Summarize and research

## 6. The Six Hermes Pods

The full v4 design groups Hermes into six pods. Pods make the system easier to operate than a flat list of agents.

| Pod | Purpose | Main Outputs |
| --- | --- | --- |
| Research Intelligence Pod | Research tickers, news, transcripts, articles, and external narratives | Ticker dossiers, news scores, transcript briefs |
| Trade Lifecycle Pod | Review trades, proposals, open positions, missed opportunities, and thesis decay | Reflections, challenge memos, missed-opportunity reports |
| Portfolio Planning Pod | Research holdings, rotation, retirement, taxes, dividends, ETFs, and rebalancing | Rotation memos, tax-lot watchlists, retirement packets |
| Strategy and Experiment Pod | Turn lessons into scientific one-variable strategy experiments | Hypotheses, experiment backlog, regime reports |
| Operations and Governance Pod | Research internal issues, tickets, dashboards, freshness, and documentation gaps | Issue digests, freshness warnings, UI truth audits |
| Coordinator and Memory Pod | Orchestrate agents, schedule work, maintain memory, score recommendations | Daily brief, weekly review, memory index, outcome scoring |

## 7. Hermes Agent Roster v4

The target design is 24 logical Hermes agents. They can start as workflows in one sidecar and later split into scheduled services.

### 7.1 Agent 1 - Chief Hermes Coordinator

Purpose: Coordinate all Hermes agents and produce the operator-facing picture.

Jobs:

Decide which agents run and when

Prevent duplicate work

Maintain daily/weekly/monthly schedules

Route tasks to the right model tier

Summarize agent findings

Escalate urgent items

Maintain the Hermes operating state

Outputs: Daily Hermes Brief, weekly review, monthly review, coordinator log, priority queue.

### 7.2 Agent 2 - Ticker Research Agent

Purpose: Build living ticker dossiers.

Researches: Fundamentals, technicals, analyst ratings, price targets, sector context, news, prior Trade AI history, prior rejected proposals, backtest evidence, current setup readiness.

Outputs: Ticker dossier, bull/bear case, catalyst score, risk score, missing evidence, next action.

### 7.3 Agent 3 - News Research Agent

Purpose: Classify and prioritize news.

Researches: News articles, related news, article age, source quality, repeated stories, ticker linkage, catalyst relevance.

Outputs: Actionable news, noise list, thesis-change alerts, ticker-linked summaries.

### 7.4 Agent 4 - YouTube and Transcript Research Agent

Purpose: Convert long-form video and transcripts into trade intelligence.

Researches: YouTube search results, YouTube transcripts, earnings transcripts, interviews, investor days, conference transcripts.

Outputs: Transcript brief, ticker implications, management tone, catalyst/risk extraction, follow-up questions.

### 7.5 Agent 5 - Research Reframer Agent

Purpose: Translate raw research into trade implications.

Researches: Articles, transcripts, analyst notes, tickets, internal notes.

Outputs: Why-this-matters summary, bull case, bear case, timing relevance, confidence score.

### 7.6 Agent 6 - Source Credibility Agent

Purpose: Score whether research can be trusted.

Researches: Source type, original reporting, recency, repeated content, source history, relevance to ticker.

Outputs: Source credibility score, stale-source warnings, duplicate-story warnings, confidence adjustment.

### 7.7 Agent 7 - Incubator Research Agent

Purpose: Review pre-trade ideas in the incubator and percolator.

Researches: Incubator names, percolator candidates, watchlists, topics, news, transcript findings, catalyst status, sector context.

Outputs: Promote / hold / drop / needs evidence, research completeness score, missing-data checklist.

### 7.8 Agent 8 - Proposal Challenge Agent

Purpose: Independently challenge Trade AI proposals before action.

Researches: Proposal enrichment, lifecycle inspector, ticker dossier, news, backtests, similar trades, risk state.

Outputs: support / wait / challenge / needs evidence / reject recommendation / operator review required.

### 7.9 Agent 9 - All-Trade Reflection Agent

Purpose: Review all trades across paper and real modes.

Researches: Closed trades, open-to-close lifecycle, journal, original proposal, news around entry/exit, stop behavior, MFE/MAE.

Outputs: setup score, exit score, stop score, mistake category, learning note, one-variable experiment candidate.

### 7.10 Agent 10 - Open Trade Watch Agent

Purpose: Monitor open positions for thesis deterioration or opportunity.

Researches: Holdings, open trades, stop alerts, latest news, analyst changes, sector movement, portfolio heat.

Outputs: hold / review / reduce / exit-watch recommendation, evidence summary, alert priority.

### 7.11 Agent 11 - Missed Opportunity Agent

Purpose: Learn from what Trade AI did not take.

Researches: Rejected proposals, expired proposals, missed proposals, incubator names not promoted, later price movement, later news.

Outputs: false-negative score, block reason, whether the block was correct, suggested gate test.

### 7.12 Agent 12 - Thesis Decay Agent

Purpose: Detect when an original thesis is weakening.

Researches: Original catalyst, latest news, analyst downgrades, sector weakness, price action, expired catalysts, negative articles.

Outputs: thesis intact / weakened / broken, evidence, recommended review urgency.

### 7.13 Agent 13 - Strategy Hypothesis Agent

Purpose: Generate scientific one-variable strategy experiments.

Researches: Trade reflections, missed opportunities, backtests, journal, strategy performance, prior experiments.

Outputs: current variable, proposed variable, evidence, expected impact, test plan, rollback criteria.

### 7.14 Agent 14 - Backtest and Journal Consistency Agent

Purpose: Check whether learning data is clean.

Researches: Backtest rows, trade LLM reviews, journal records, trade_transactions, proposal links, run_type labels.

Outputs: data-quality report, source mismatch report, review coverage warnings.

### 7.15 Agent 15 - Market Regime and Macro Research Agent

Purpose: Contextualize trades and ideas by regime.

Researches: indexes, VIX, sector ETFs, breadth, rates, macro calendar, risk regime, portfolio heat.

Outputs: regime label, strategy compatibility, macro warning, sector pressure report.

### 7.16 Agent 16 - Portfolio Rotation Research Agent

Purpose: Research holdings and possible rotation opportunities.

Researches: holdings, attribution, returns, dividends, analyst changes, sector rotation, correlation, forecast.

Outputs: rotation watchlist, hold/review/reduce notes, replacement candidates.

### 7.17 Agent 17 - Dividend and Income Research Agent

Purpose: Research dividend sustainability and income quality.

Researches: dividends, payout trends, ETF/fund income, AGNC-like income positions, dividend cuts, income gaps.

Outputs: dividend concern notes, income-quality score, replacement research list.

### 7.18 Agent 18 - Retirement Research Agent

Purpose: Research retirement-account holdings and long-term suitability.

Researches: IRA/401k holdings, ETFs, funds, long-term allocation, sector exposure, risk, income, retirement roadmap.

Outputs: retirement review, ETF/fund replacement candidates, risk concentration notes, long-term suitability questions.

### 7.19 Agent 19 - Tax and Lots Research Agent

Purpose: Prepare tax-lot and tax-planning research for operator/CPA review.

Researches: tax lots, realized/unrealized gains, holding periods, wash-sale indicators if available, dividends, account type.

Outputs: tax-loss watchlist, holding-period alerts, CPA question list, rebalance/tax impact notes.

Important: Hermes produces research only. It does not provide final tax advice.

### 7.20 Agent 20 - Rebalance Research Agent

Purpose: Research rebalancing opportunities and risks.

Researches: current allocation, target allocation, concentration, sector drift, tax impact, retirement suitability, portfolio heat.

Outputs: rebalance candidates, risk notes, income impact, tax-aware considerations.

### 7.21 Agent 21 - Internal Ticket and Issue Research Agent

Purpose: Research internal operational issues and tickets.

Researches: tickets, Telegram alerts, Claude Code reports, health-agent findings, failed jobs, unresolved TODOs.

Outputs: issue digest, recurring failure report, priority list, next-session task list.

### 7.22 Agent 22 - Data Freshness Critic

Purpose: Prevent stale data from driving bad conclusions.

Researches: freshness registry, pipeline timestamps, last successful runs, stale dashboards, missing enrichment.

Outputs: stale-data warnings, confidence downgrades, remediation suggestions.

### 7.23 Agent 23 - Dashboard Truth Auditor

Purpose: Review UI screenshots and labels for operator misunderstanding.

Researches: screenshots, Playwright crawls, page payloads, labels, warnings, counts.

Outputs: misleading-label warnings, UI comprehension issues, recommended clarity fixes.

### 7.24 Agent 24 - System Memory and Lessons Agent

Purpose: Maintain durable memory and outcome scoring.

Researches: all Hermes outputs, operator decisions, outcomes, Claude Code reports, session summaries, lessons learned.

Outputs: memory index, recommendation outcomes, do-not-repeat list, next-session memory notes.

## 8. Research Objects Hermes Should Maintain

### 8.1 Living Ticker Dossier

Each important ticker should have a persistent dossier:

ticker: XYZ

last_updated: timestamp

current_status: incubator | proposal | open_trade | closed_trade | avoid | watch

thesis: text

bull_case: text

bear_case: text

latest_news: []

latest_transcripts: []

analyst_context: {}

sector_context: {}

trade_ai_history: []

proposal_history: []

backtest_context: []

open_questions: []

next_action: text

confidence: 0.0

### 8.2 Research Debt Record

Hermes should track what is missing:

no recent news

no transcript

no analyst data

no sector comparison

no backtest sample

no historical Trade AI history

contradictory sources unresolved

stale data

weak catalyst

### 8.3 Reason-We-Did-Not-Trade Record

For promising ideas not traded:

no catalyst

stale quote

bad market regime

poor risk/reward

missing enrichment

operator skipped

too late

earnings risk

portfolio heat

Hermes should later check whether that reason was correct.

### 8.4 Operator Decision Memory

Hermes should remember John’s decisions:

approved

rejected

deferred

requested more evidence

overrode Hermes

agreed with Hermes

ignored recommendation

Later, Hermes checks outcomes and adapts.

### 8.5 Recommendation Queue

File-first implementation:

data/hermes_memory/recommendation_queue.jsonl

Future DB table:

hermes_recommendation_queue

Fields:

recommendation_id

agent_name

symbol

strategy

source_type

source_ids

recommendation_type

summary

evidence

confidence

risk_level

required_operator_action

suggested_next_step

expiration_time

status

outcome

## 9. Near-24/7 Operating Schedule

### 9.1 Lightweight Always-On Loop

Cadence: every 15-30 minutes.

Jobs:

Check new news/articles/transcripts

Check incubator changes

Check proposal changes

Check open trade alerts

Check system alerts

Update memory index

Queue deeper research

Model: gemma3:4b for light summaries, gemma3:12b for moderate analysis.

### 9.2 Market Hours Loop

Jobs:

Open trade watch

Proposal challenge review

News catalyst updates

Ticker risk check

Intraday issue detection

Thesis decay detection

Model: gemma3:12b, fallback gemma3:4b.

### 9.3 After-Close Loop

Jobs:

All-trade reflection

Proposal outcome review

Missed opportunity review

Journal/backtest comparison

Daily Hermes Brief

Model: gemma3:12b.

### 9.4 Overnight Deep Loop

Jobs:

YouTube transcript analysis

Long article synthesis

Incubator deep review

Retirement/portfolio research

Tax-lot watchlist generation

Strategy hypothesis generation

Model: Gemma4 31B via llama.cpp for selected batches; fallback to gemma3:12b.

### 9.5 Weekly Loop

Jobs:

Portfolio rotation review

Retirement review

Tax/rebalance watchlist

Strategy lessons

Missed opportunity review

Top research findings

### 9.6 Monthly Loop

Jobs:

CIO-style review

Strategy promotion/demotion

Research pipeline review

Tax and lot planning watchlist

Retirement suitability review

Model performance review

Hermes recommendation outcome review

## 10. Model Routing Strategy

Hermes should be model-router aware. It should request an analysis tier; the Trade AI model policy should decide the actual engine.

| Workload | Preferred Model |
| --- | --- |
| short summaries | gemma3:4b |
| normal ticker research | gemma3:12b |
| proposal challenge | gemma3:12b |
| trade reflection | gemma3:12b |
| incubator research | gemma3:12b |
| transcript synthesis | gemma3:12b or Gemma4 31B off-hours |
| weekly/monthly deep review | Gemma4 31B via llama.cpp |
| external narrative challenge | optional xAI/Grok later |

Disabled / not production:

qwen3:14b

Gemma4 e2b/e4b

gemma3:27b GPU

### 10.1 Grok / xAI Position

Grok/xAI should not be the default Hermes brain.

It can be added later as an External Challenger Agent for:

broad market narrative

social/X-aware sentiment

outside-view macro review

high-value ticker challenge

weekly/monthly alternative perspective

Controls:

secrets in vault or `.env`

no hardcoded keys

cost limits

rate limits

sanitized prompts

no broker credentials

no account numbers

advisory output only

## 11. Command Center Integration

Hermes should eventually be visible in:

AI Analyst

CIO Dashboard

Research Intelligence

Topic Monitor

Ticker Research

Intelligence Hub

Incubator

Strategy Desk

Proposal Lifecycle Inspector

Journal Reports

Backtesting

Tax & Lots

Rebalance

Retirement

System Health

Agent Pipeline

Suggested UI cards:

Hermes Daily Brief

Hermes Research Queue

Hermes Ticker Dossiers

Hermes Incubator Watch

Hermes News Reframes

Hermes Transcript Findings

Hermes Trade Lessons

Hermes Missed Opportunities

Hermes Strategy Hypotheses

Hermes Portfolio Rotation

Hermes Retirement Watch

Hermes Tax/Lot Watch

Hermes Internal Issues

Hermes Memory Outcomes

## 12. First Build Target

The first build should be read-only and research-first.

### 12.1 Phase 1 Agents

Start with five:

Chief Hermes Coordinator

Ticker Research Agent

News Research Agent

Incubator Research Agent

All-Trade Reflection Agent

### 12.2 Phase 1 Inputs

latest 25 closed trades across all modes

current open trades

current incubator items

latest 50 news articles

latest related news

latest YouTube transcripts if available

latest rejected/expired proposals

latest missed proposals

latest portfolio holdings

latest retirement holdings

latest tax/rebalance watchlist

latest internal tickets

### 12.3 Phase 1 Outputs

Daily Hermes Research Brief

Top ticker risks/opportunities

Top incubator promotion/drop candidates

Top trade lessons

Top missed opportunities

One one-variable strategy hypothesis

Research debt list

Memory files written

No DB writes

No proposal mutations

No execution actions

## 13. Execution Plan Preview

### Step 1 - Hermes Compatibility Audit

Before installation:

Verify whether Hermes is already installed

Determine how Hermes stores memory

Determine whether Hermes can use local models

Determine whether Hermes calls external APIs by default

Determine whether Hermes can run project-scoped

Determine whether Hermes can be sandboxed

Determine whether Hermes supports multiple agents/workflows

Determine whether it conflicts with Claude Code

Determine install/rollback behavior

No install without approval.

### Step 2 - Sidecar Directory Skeleton

Create:

docs/hermes/

data/hermes_memory/

logs/hermes/

config/hermes/

### Step 3 - Read-Only Connectors

Build exports or read-only API pulls for:

trades

proposals

incubator

research

news

transcripts

backtests

journal

risk

portfolio

tax lots

retirement

system tickets

### Step 4 - First Manual Hermes Run

Run the five Phase 1 agents manually.

### Step 5 - Operator Review

Review:

source accuracy

hallucinations

usefulness

missing context

actionability

memory quality

### Step 6 - Add Schedule

Only after useful output:

15-30 minute lightweight polling

after-close daily report

overnight deep research

weekly/monthly reports

### Step 7 - Add Command Center Cards

Expose outputs in UI.

### Step 8 - Add External Challenger

Add xAI/Grok only after local Hermes memory loop is proven.

## 14. Success Metrics

Hermes is successful if it:

Finds missed risks before they damage trades

Finds missed opportunities Trade AI skipped

Produces useful ticker dossiers

Improves incubator research quality

Reduces repeated mistakes

Produces measurable strategy hypotheses

Tracks whether its own recommendations worked

Avoids hallucinated source IDs

Does not mutate trading state

Does not create duplicate execution paths

Improves John’s decision speed and confidence

## 15. Final v4 Recommendation

Build Hermes as a near-24/7 research, memory, and challenge sidecar for Trade AI.

Use the six-pod structure and 24 logical agents as the target design.

Start with five agents and file-based memory.

Use local LLMs first.

Use Gemma4 31B only for off-hours deep research.

Add Grok/xAI later only as an external challenger.

Keep Trade AI as the only execution authority.

Make Hermes self-learning by recording every recommendation, John’s decision, and the later outcome.

The first real implementation task should be a Hermes compatibility audit and sidecar install plan, not installation.